## Slide 1
AI-Assisted Cloud Monitoring & Troubleshooting Dashboard
COMP 488 · Cloud Computing, DevOps, and AI · October 2026
COMP 488 • AI-Assisted Cloud Monitoring Dashboard
01
Detect • Analyze • Explain • Resolve
Intermediate project progress and next steps
Khalidou Bass | Instructor: Gregor von Laszewski

## Slide 2
The problem and project goal
Why cloud monitoring needs more than raw metrics
COMP 488 • AI-Assisted Cloud Monitoring Dashboard
02
Operational challenge
Applications can fail, generate errors, or become unreachable. Metrics and alerts are useful, but understanding the cause still takes investigation.
Project goal
Build a practical monitoring pipeline, then extend it with AI-generated incident explanations and recommended troubleshooting steps.
Current milestone: a working local monitoring stack with live metrics.

## Slide 3
Target system architecture
Project vision — includes components not yet implemented
COMP 488 • AI-Assisted Cloud Monitoring Dashboard
03

## Slide 4
Deployment environments
Local first, then research and public clouds
COMP 488 • AI-Assisted Cloud Monitoring Dashboard
04
LOCAL: Lima + Docker
Planned: use Lima to provide a local Linux VM environment. Docker Compose currently runs the monitoring stack on macOS.
CHAMELEON CLOUD
Planned: deploy to an OpenStack-based research cloud and evaluate portability and monitoring behavior.
AWS
Planned: deploy to a public cloud environment and compare deployment and operational considerations.
Important: successful Lima tests in the separate Cloudmesh AI VM work do not yet establish deployment of this dashboard on Lima.

## Slide 5
What is implemented today?
Three running Docker Compose services
COMP 488 • AI-Assisted Cloud Monitoring Dashboard
05
FLASK · Port 8000
GET / — application information
GET /health — health status
GET /metrics — Prometheus metrics
PROMETHEUS · Port 9090
Scrapes Flask every 5 seconds. Evaluates alert rules every 5 seconds. Verified target status: up = 1.
GRAFANA · Port 3000
Provisioned dashboard with four panels: request totals, successful requests, application status, and request rate.
Evidence: docker compose ps confirmed all three services running; Prometheus API returned up{job="flask-app"} = 1.

## Slide 6
Live Grafana monitoring dashboard
Actual screenshot from the running prototype
COMP 488 • AI-Assisted Cloud Monitoring Dashboard
06

## Slide 7
Incident detection and alerts
Prometheus rules are configured; incident firing still needs validation
COMP 488 • AI-Assisted Cloud Monitoring Dashboard
07
APPLICATION DOWN
Condition: up{job="flask-app"} == 0
Duration: 15 seconds
Severity: critical
HIGH ERROR RATE
Condition: >5% HTTP 5xx requests
Duration: 30 seconds
Severity: warning
Demo idea: deliberately stop the Flask service and observe the Prometheus alert state.

## Slide 8
AI-assisted troubleshooting: next milestone
Planned capability — not yet implemented
COMP 488 • AI-Assisted Cloud Monitoring Dashboard
08
1 · DETECT
Prometheus identifies a service outage or elevated error rate.
2 · EXPLAIN
An LLM analyzes alert context and describes likely causes in plain language.
3 · RECOMMEND
Suggest safe diagnostic steps; any remediation requires administrator approval.
Optional extension: CloudOps Companion mobile interface with notifications and incident details.

## Slide 9
Demonstration and remaining work
A practical plan for the rest of the semester
COMP 488 • AI-Assisted Cloud Monitoring Dashboard
09
DEMO TODAY
1. Open Flask /health
2. Show Prometheus target up = 1
3. Show live Grafana panels
4. Explain configured alert conditions
NEXT STEPS
1. Validate alert firing
2. Build incident-analysis component
3. Deploy via Lima locally
4. Evaluate Chameleon and AWS
5. Explore Flutter mobile extension

## Slide 10
Key takeaways & acknowledgements
Intermediate progress — not the final system
COMP 488 • AI-Assisted Cloud Monitoring Dashboard
10
Working containerized Flask–Prometheus–Grafana monitoring pipeline
Live metrics and dashboard visualizations verified
Alert rules configured; AI analysis and multi-cloud deployment are next
LLM assistance used for technical guidance, debugging, and documentation; implementation and verification remain the student’s responsibility
Thank you — Questions?